## Slide 1
Sprint Execution
July Product Increment
June Product Increment
May Product Increment
User Story | Acceptance Criteria | Priority | Estimate (PD)
AAA | Aaa | 4.8 | 12
BBB | Bbb | 4.7 | 14
CCC | Ccc | 4.7 | 6
DDD | Ddd | 4.6 | 15
EEE | Eee | 4.5 | 13
FFF | Fff | 4.5 | 7
GGG | Ggg | 4.4 | 6
HHH | Hhh | 4.3 | 10
III | Iii | 4.3 | 11
JJJ | Jjj | 4.2 | 14
Product Backlog
User Story | Estimate
AAA | 12
BBB | 14
CCC | 6
Total Estimate capcity=31 PD** | 32
Sprint Backlog May
User Story | Estimate
DDD | 15
EEE | 13
FFF | 7
Total Estimate (capcity=31 PD) | 32
Sprint Backlog June
User Story | Estimate
GGG | 6
HHH | 10
III | 11
Total Estimate (capcity=31 PD) | 26
Sprint Backlog July
Junit
Jest
Automatic Code Review
Katalon Studio
Perf Testing
Pen Test
Test Scripts
Java
React JS
React Native
Infra as code (if reqd)
Security specific codes
Code
Jenkins Pipeline
May Build
Unit Test
Dev Env
System, Intgrn,
Security & Perf test
PROD ENV MAY (AAA, BBB, CCC)
** Capacity = Team Size (2) X Working Days in Sprint (22 per month) X Effective working time(70%)
Test Env
K8s + Security
For all env:
(Dev, Test & Prod)
Junit
Jest
Automatic Code Review
Katalon Studio
Perf Testing
Pen Test
Test Scripts
Java
React JS
React Native
Infra as code (if reqd)
Security specific codes
Code
PROD ENV JUNE (DDD, EEE, FFF)
Junit
Jest
Automatic Code Review
Katalon Studio
Perf Testing
Pen Test
Test Scripts
Java
React JS
React Native
Infra as code (if reqd)
Security specific codes
Code
PROD ENV JULY (GGG, HHH, III)
Jira
System, Intgrn,
Security & Perf test
Test Env
System, Intgrn,
Security & Perf test
Test Env
May Build
Unit Test
Dev Env
K8s + Security
For all env:
(Dev, Test & Prod)
May Build
Unit Test
Dev Env
K8s + Security
For all env:
(Dev, Test & Prod)
Prod-Backlog Grooming Meeting
Sprint Planning Meeting
Daily Scrum Meeting
Review Meeting
Retrospective Meeting